UFLEX LTD

Security Enhancement Report

VAPT Findings & Remediation Plan

| Prepared For | UFlex Ltd |
| --- | --- |
| Date | April 16, 2026 |
| Scope | beta.uflexltd.com ¦ uflexltd.com |
| Server | 184.168.125.211 |

# Table of Contents

1.  Executive Summary

2.  What's Changing in the Beta Version

SECTION A: beta.uflexltd.com (New Beta Website)

A1.  Adding Content Security Policy (CSP)

A2.  Adding X-Content-Type-Options Header

A3.  Adding Referrer-Policy Header

A4.  Adding Permissions-Policy Header

A5.  Adding Cache-Control Headers

A6.  Infrastructure Hardening

Complete .htaccess Configuration

SECTION B: uflexltd.com (Current Production Website)

B1-B5.  Security Headers

B6.  Infrastructure Hardening

B7.  Privacy & Legal Pages

SECTION C: Server-Level Updates

C1.  Exim Mail Server Update

C2.  OpenSSH Update

Remediation Roadmap

Summary of Impact

# 1. Executive Summary

Following a routine security assessment (VAPT) conducted on April 13, 2026, we have identified several areas where the security posture of both beta.uflexltd.com and uflexltd.com can be strengthened. Most of these are standard security headers that are straightforward to implement, along with two server-level software updates that the hosting provider can handle.

None of these findings indicate an active breach or data compromise. They represent opportunities to harden the infrastructure and align with industry best practices before the beta site goes live.

| Category | Items | Severity Level |
| --- | --- | --- |
| Security Headers (Application Layer) | 5 improvements | Low / Informational |
| Infrastructure Hardening | 1 composite improvement | Medium |
| Server Software Updates | 2 updates needed | High |

# 2. What's Changing in the Beta Version

The new beta.uflexltd.com is a complete rebuild of the website using modern technology. Here is a comparison of the current and new platforms:

| Aspect | Current Site (uflexltd.com) | New Beta Site (beta.uflexltd.com) |
| --- | --- | --- |
| Technology | PHP (server-rendered pages) | Next.js 15 + React 19 + TypeScript |
| Styling | Traditional CSS | Tailwind CSS + Modern UI Components |
| Performance | Standard page loads | Static pre-built pages (faster load times) |
| Forms & APIs | PHP form handlers | Modern API routes + CAPTCHA validation |
| Deployment | Manual uploads | Automated via GitHub Actions |
| Database | Direct PHP queries | Connection pooling with MySQL |

Both sites currently share the same server (184.168.125.211), which means server-level improvements will benefit both environments simultaneously.

SECTION A

beta.uflexltd.com

New Beta Website - Next.js Application

The following improvements will be implemented as part of the beta site deployment. Since the beta site uses a static export (pre-built HTML/CSS/JS files served via Apache on cPanel), all security headers will be configured at the server level using .htaccess.

## A1. Adding Content Security Policy (CSP)

Severity: Low

Reference: APPSEC-002

### In Simple Terms

A Content Security Policy is like a guest list for a website. It tells the browser exactly which external sources (scripts, fonts, images, analytics) are allowed to load on the page. Without this guest list, the browser allows anything and everything — which could include malicious scripts if someone tries to inject them.

### What We Will Do

We will add a CSP header that explicitly whitelists only the trusted sources the beta site actually uses (Google Fonts, Google Analytics, Vercel Analytics). Everything else will be blocked by default.

### Implementation

Header set Content-Security-Policy "default-src 'self'; script-src 'self' 'unsafe-inline' 'unsafe-eval' https://www.googletagmanager.com https://www.google-analytics.com https://va.vercel-scripts.com; style-src 'self' 'unsafe-inline' https://fonts.googleapis.com; font-src 'self' https://fonts.gstatic.com; img-src 'self' data: https: blob:; connect-src 'self' https://www.google-analytics.com https://vitals.vercel-insights.com; frame-ancestors 'self'; base-uri 'self'; form-action 'self';"

## A2. Adding X-Content-Type-Options Header

Severity: Low

Reference: APPSEC-006

### In Simple Terms

When a browser receives a file, it sometimes tries to guess what type of file it is (called "MIME sniffing") instead of trusting what the server says. By adding this header, we instruct the browser to always trust the declared file type and never guess. This prevents scenarios where a mislabeled file could be executed as code.

### What We Will Do

We will add a single header that prevents browsers from guessing file types. This is a simple, zero-risk addition.

### Implementation

Header set X-Content-Type-Options "nosniff"

## A3. Adding Referrer-Policy Header

Severity: Low

Reference: APPSEC-003

### In Simple Terms

When a user clicks a link on the UFlex site that goes to an external website, the browser may send the full URL of the page they were on to that external site. A Referrer-Policy controls how much of this information is shared. We can configure it so that only the domain name (https://beta.uflexltd.com) is shared with external sites, keeping internal page paths private.

### What We Will Do

We will set the policy to "strict-origin-when-cross-origin" — this shares the full URL only within the same site, and shares just the domain name when navigating to external sites.

### Implementation

Header set Referrer-Policy "strict-origin-when-cross-origin"

## A4. Adding Permissions-Policy Header

Severity: Low

Reference: APPSEC-004

### In Simple Terms

Modern browsers have access to device features like camera, microphone, and location. A Permissions-Policy header lets us declare upfront that the website does not need access to these features. This prevents any embedded content (such as third-party widgets) from attempting to use them without authorization.

### What We Will Do

We will disable all sensitive browser features that the UFlex website does not require — camera, microphone, geolocation, and payment APIs.

### Implementation

Header set Permissions-Policy "camera=(), microphone=(), geolocation=(), payment=(), fullscreen=(self)"

## A5. Adding Cache-Control Headers

Severity: Informational

Reference: APPSEC-009

### In Simple Terms

Cache-Control tells browsers and intermediate servers how long they should store a copy of a page or file before checking for a new version. Without these instructions, caching behavior is unpredictable — users may see outdated content, or sensitive pages may be stored longer than intended.

### What We Will Do

HTML pages will always check for the latest version (no stale content)

Static files (images, CSS, JS, fonts) will be cached for long periods since they are versioned during each build

API responses will not be cached at all

### Implementation

# HTML pages
<FilesMatch "\.(html)$">
  Header set Cache-Control "no-cache, must-revalidate"
</FilesMatch>

# Static assets
<FilesMatch "\.(css|js|jpg|jpeg|png|gif|svg|woff|woff2)$">
  Header set Cache-Control "public, max-age=31536000, immutable"
</FilesMatch>

## A6. Infrastructure Hardening for Beta

Severity: Medium

Reference: ATTSRF-001

| Improvement | Description | How |
| --- | --- | --- |
| Rate Limiting on Forms | Prevent automated bots from spamming the quote and contact forms | Add request throttling to PHP form endpoints |
| Hide Server Information | Remove server software version details from HTTP responses | Add ServerSignature Off and Header unset Server |
| Web Application Firewall | Add a protective layer that filters malicious traffic | Deploy Cloudflare (free tier available) as a DNS-level WAF |
| Additional Security Headers | Add extra protective headers beyond the VAPT findings | Add X-Frame-Options, X-XSS-Protection, and HSTS |

## Complete .htaccess for beta.uflexltd.com

All improvements A1 through A6 can be deployed in a single .htaccess file update:

# ============================================
# UFlex Beta - Security Headers
# Location: public_html/.htaccess (beta subdomain)
# ============================================

<IfModule mod_headers.c>
  # A1: Content Security Policy
  Header set Content-Security-Policy "default-src 'self'; ..."

  # A2: Prevent MIME Sniffing
  Header set X-Content-Type-Options "nosniff"

  # A3: Referrer Policy
  Header set Referrer-Policy "strict-origin-when-cross-origin"

  # A4: Permissions Policy
  Header set Permissions-Policy "camera=(), microphone=(), ..."

  # A5: Cache Control for HTML
  Header set Cache-Control "no-cache, must-revalidate"

  # A6: Additional Security Headers
  Header set X-Frame-Options "SAMEORIGIN"
  Header set X-XSS-Protection "1; mode=block"
  Header set Strict-Transport-Security "max-age=31536000; ..."

  # A6: Hide Server Information
  Header unset X-Powered-By
  Header unset Server
</IfModule>

ServerSignature Off

The full .htaccess with complete CSP and Permissions-Policy values is available in the accompanying technical reference file.

SECTION B

uflexltd.com

Current Production Website - PHP Application

The same security headers and improvements apply to the production site. Since uflexltd.com runs on PHP with the same Apache server, the implementation approach is identical.

## B1 - B5. Security Headers

All five security headers (CSP, X-Content-Type-Options, Referrer-Policy, Permissions-Policy, Cache-Control) can be applied to the production site using the same .htaccess approach described in Section A.

Important: The Content Security Policy for the production site may need to be adjusted to include any additional third-party scripts or resources that the PHP site loads (e.g., different analytics, embedded videos, social media widgets). Before applying, we recommend reviewing which external resources the production site uses.

The .htaccess block from Section A can be added to the production site's public_html/ directory. The CSP script-src and style-src directives should be reviewed and updated to include any production-specific third-party domains.

## B6. Infrastructure Hardening

Since both sites share the same server, the following improvements apply equally to both:

| Improvement | Applies To | Notes |
| --- | --- | --- |
| Hide Server Information | Both sites | Single .htaccess change per site |
| Web Application Firewall (Cloudflare) | Both sites | DNS-level, protects all subdomains |
| Rate Limiting on Forms | Both sites | Implement in respective form handlers |
| Restrict Admin Port Access | Server level | Contact hosting provider |

## B7. Privacy & Legal Pages

Both sites should include accessible privacy and legal pages. These were flagged in the assessment as informational disclosures. They should be created by the legal/content team and published on both domains:

/privacy-policy/

/terms-of-use/

/cookie-policy/

SECTION C

Server-Level Updates

Applies to Both Sites (Shared Server)

These two items require action from the hosting provider or server administrator. They are not application-level changes and cannot be resolved through code deployment.

## C1. Exim Mail Server Update

Severity: HIGH (CVSS 7.8)

Reference: CVE-2025-30232

### In Simple Terms

The server uses Exim (version 4.98.1) to handle email. A known security issue in this version could allow someone with server access to gain elevated privileges. This can be resolved by updating Exim to the latest patched version.

### Recommended Action

| Step | Description | Owner |
| --- | --- | --- |
| 1 | Update Exim to version 4.98.2 or later | Hosting Provider |
| 2 | Verify the update was applied | Server Admin |
| 3 | Restrict shell access to only authorized users | Server Admin |
| 4 | Consider migrating to a managed email service (Google Workspace, Microsoft 365) | IT Team |

For shared hosting: Submit a support ticket to the hosting provider requesting the Exim update, referencing CVE-2025-30232.

## C2. OpenSSH Update

Severity: HIGH (CVSS 7.5 - 8.1)

Reference: CVE-2026-35414

### In Simple Terms

The server uses OpenSSH (version 8.7) for secure remote access. A known issue in this version could allow unauthorized access under certain authentication configurations. Updating to the latest version resolves this.

### Recommended Action

| Step | Description | Owner |
| --- | --- | --- |
| 1 | Update OpenSSH to version 10.3 or later | Hosting Provider |
| 2 | Verify the update was applied | Server Admin |
| 3 | Restrict SSH access to specific authorized IP addresses | Server Admin |
| 4 | Use key-based authentication instead of passwords | Server Admin |

For shared hosting: Submit a support ticket to the hosting provider requesting the OpenSSH update, referencing CVE-2026-35414.

# Remediation Roadmap

## Phase 1 — Immediate (Within 48 Hours)

| Item | Action | Owner | Status |
| --- | --- | --- | --- |
| C1 | Update Exim mail server to 4.98.2+ | Hosting Provider | Pending |
| C2 | Update OpenSSH to 10.3+ | Hosting Provider | Pending |

## Phase 2 — This Week (Within 7 Days)

| Item | Action | Owner | Status |
| --- | --- | --- | --- |
| A1-A5, B1-B5 | Deploy security headers via .htaccess | Development Team | Pending |
| A6, B6 | Deploy Cloudflare WAF | IT / DevOps | Pending |
| A6, B6 | Restrict admin port access | Hosting Provider | Pending |
| A6, B6 | Hide server version information | Development Team | Pending |

## Phase 3 — Next Sprint (Within 14 Days)

| Item | Action | Owner | Status |
| --- | --- | --- | --- |
| A6, B6 | Add rate limiting to form endpoints | Development Team | Pending |
| B7 | Publish privacy policy and legal pages | Legal / Content Team | Pending |
| — | Schedule follow-up VAPT scan to verify fixes | Security Team | Pending |

# Summary of Impact

Once all the above improvements are implemented:

Security Headers: All 5 application security headers will be in place, protecting against XSS, clickjacking, and data leakage

Server Updates: Server software will be up to date, closing the 2 known high-severity vulnerabilities

WAF Protection: A Web Application Firewall will filter malicious traffic before it reaches the server

Form Protection: Form endpoints will be protected against automated abuse

Information Hiding: Server information will no longer be exposed to external scanners

Compliance: Both the beta and production sites will meet industry-standard security benchmarks

Report based on VAPT assessment dated April 13, 2026.

Recommended follow-up scan: After remediation is complete (target: May 2026)